# Weekly Progress Report 2

## 1. Cover Information

Project title: GarmentIQ

Team name: The Juls

Team Leader: Garv

Date: Saturday, March 21st, 2026

# 2. Summary of This Week

During Weeks 9 and 10, the project transitioned from system design into early implementation and backend integration. The focus was on refining Process Flow Optimization.

In addition, initial UI development began alongside backend setup. The web application was successfully connected to the database, and migration from the previous development environment (Rider) to PostgreSQL using pgAdmin4 was completed. Work has also started on authentication and staff interface components.

# 3. Milestones and Completed Work

- Backend Connection Established
Successfully connected the web application to the PostgreSQL database managed through pgAdmin4.

- Development Environment Migration
Completed migration from JetBrains Rider to current development setup, ensuring compatibility with the database and backend logic.

- Initial UI Development Started
Done with building user interface components including layout structure and initial pages and every other important concept.

- Process Flow Optimization
Refined backend process flow to ensure efficient data handling and system logic.

# 4. Work in Progress

- Authentication System (Login Module) – in progress, implementing user login and role-based access,

- Staff Dashboard UI – in progress, designing interface for staff operations and data interaction,

- Backend Logic Development – in progress, integrating business logic with database operations,

- Advanced SQL Queries – in progress, working with complex queries for data retrieval and analysis,

# 5. Blockers, Issues, and Risks

- Database Relationship Complexity
Impact: May affect data consistency and query performance.
Mitigation: Continuous refinement of ERD/EERD and testing queries.

- Authentication Implementation Complexity
Impact: Delays in completing secure login and role-based access.
Mitigation: Incremental development and testing of login functionality.

Currently, there are no major blockers stopping progress, only manageable technical challenges.

# 6. Plan for Next Week

- Complete login system and authentication module

- Continue development of staff and manager UI dashboards

- Implement CRUD operations fully integrated with database

- Improve and test backend logic and SQL query performance

# 7. Architecture, Design, and Technical Decisions

The system continues to follow a layered architecture:

- Frontend: Web UI (ASP.NET / .cshtml)

- Backend: Application logic handling business rules

- Database: PostgreSQL managed using pgAdmin4

Key decisions:

- Focus on strong relational database design (ERD/EERD) before scaling features

- Use modular backend logic for easier debugging and testing

- Maintain flexibility for future BI integration

# 8. Implementation, Testing, and Quality Updates

- Backend connection successfully established

- Initial UI components implemented

- Database queries tested for correctness

Testing is currently basic and manual, focusing on:

- Database connectivity

- Query accuracy

More structured testing will begin after authentication and CRUD modules are completed.

# 9. Project Management and Collaboration Updates

Project progress is being tracked using version control via GitHub: https://github.com/Garvdudy/GarmentIQ & use of Jira on small scale as well.

Key updates:

- Tasks updated based on implementation phase

- Focus shifted from design  development

- Priorities adjusted to backend integration and UI setup

# 10. Reflections and Lessons Learned

This phase highlighted the importance of strong database design before full implementation. Looking at ERD and EERD diagrams & making Process Flow Optimization helped prevent future issues in backend logic and workflow.

Migration and backend connection also provided practical experience in handling real-world development challenges. Moving forward, focusing on modular development and testing will improve system stability.

# 11. Attachments and References

- Live Web Application

- Process Workflow Files

- Database connection setup

- GitHub repository updates